Information

for County Councillors

| From: | Mike O’Dowd Jones, Strategic Commissioning Manager – Highways and Transport Phone: 01823 356238 E-mail: modowdjones@somerset.gov.uk |
| --- | --- |

| Date: | 12th April 2018 |
| --- | --- |

| To: | All County Councillors |
| --- | --- |

Peninsula Sub National Transport Body

Background

Local Authorities across England are responding to Government’s request for more strategic thinking about transport investment with the aim of improving regional productivity and sustainable economic growth by joining up to become Sub-national Transport Bodies (STB) using legislation, within the Cities and Local Government Devolution Act 2016.

Nationally three STB have been formed and are working towards becoming statutory authorities.  They include: Transport for the North, Midlands Connect and England’s Economic Heartland.  In addition, a shadow STB has been created for South East England and work has begun on creating a STB for East Anglia.  The South West remains the only part of England not covered.

A recent consultation document on defining a new tier in the major road network for England (MRN), has highlighted Government’s intention to work with STBs to agree investment priorities.  Authorities in the South West have identified that a failure to put STBs in place would present a considerable risk in missing investment opportunities.

Proposal for a Peninsula STB

Several conversations have now started and the emerging proposal is for two STBs to be formed in the South West.  One covering the West of England Combined Authorities with BANES, Bristol City, Gloucestershire, North Somerset,  South Gloucestershire and Wiltshire; and one covering the Peninsula Authorities of Cornwall, Devon, Plymouth, Torbay, Somerset and Dorset.    Swindon, Poole and Bournemouth are currently considering their options.       ‘Corridor Alliances’ such as the A303 alliance and A38 South Bristol Link group are envisaged to continue as an important mechanism to promote the need for investment on corridors that straddle STB areas.

Chief Executives and Directors of the relevant authorities have met and are recommending that a Shadow Sub-National Transport Body is set up covering the peninsula authorities at the earliest opportunity which will initially be an informal partnership including new Governance for joint working to enable engagement with Government on investment planning.    They may progress towards statutory body status in due course but this is not considered essential at this stage.

Cornwall, Devon, Plymouth, Torbay, Somerset and Dorset have agreed to recommend to their respective authorities that they come together to form a shadow STB, and have confirmed that they would welcome Poole and Bournemouth forming part of the group subject to those authorities own consideration of the matter.

Governance proposals and resource requirements are being drawn up for the Peninsula Shadow STB and further briefings will be provided once more detailed proposals available. Governance is likely to comprise a body of elected members from each authority together with those other bodies responsible for transport infrastructure in the area (Highways England and Network Rail). It is also considered that Homes England would be a valuable addition to the body. Discussions will be required to establish how the body would engage with and involve Local Enterprise Partnerships.   An officer group would support the body and a stakeholder group is recommended to engage with transport operators, District Councils and other key stakeholders. A proposed timeline of key activities is set out below:

| Activity | Target Timescale |
| --- | --- |
| Propose initial governance arrangements and framework to form a shadow SW Peninsula STB. | May 2018 |
| Prepare resource plan to support the formulation, administration of the STB and technical workstreams. | May 2018 |
| Prepare and implement communication and engagement plan. | June 2018 |
| Draft and agree a resolution for Authorities to approve to form the new shadow body as an informal partnership. | June 2018 |
| Agree formal statement for the South West Region to recognise and support the formulation of the two proposed STBs. | June 2018 |
| Authorities approve resolution. | July 2018 |
| Commence preparation of a formal business case. | July 2018 |
| First formal meeting of Shadow Peninsula STB | September 2018 |
| Submission to Government to confirm formation of a shadow body as an informal partnership and intent to consider the merits of forming a statutory body in due course. | By October 2018 to inform Autumn Budget Statement |
| Progress key STB activities: (Indicative activities subject to further development likely to include): Engagement with Government. Establishment of technical work streams. Preparation of evidence base for strategic transport investments. Communication and stakeholder engagement. Development of investment priorities and programme. Administering governance arrangements. Finalisation of business case for consideration of statutory STB status. | Tailored to Government investment timetable and roll-out of the Major Road Network Proposals. |

# Text boxes

PROVIDING SUPPORT FOR COUNTY COUNCILLORS

Sheet Number:

2017-21/53

Members Portal - http://somerset.learningpool.com/