Information

for County Councillors

| From: | Liz Smith Service Manager Schools Commissioning |
| --- | --- |

| Date: | 27 February 2019 |
| --- | --- |

| To: | All County Councillors |
| --- | --- |

# Schools Capital Programme

The purpose of this briefing sheet is to provide an update on the schools’ capital programme.

The 18/19 Capital Programme

In 2018/19 the Council approved a programme to provide additional schools basic need places over four years. This was in part funded by up to £116m of borrowing.

The 19/20 Capital Programme

A further investment programme was proposed for 2019/20 and the subsequent 3 years, but this has now been reviewed in the light of revised housing trajectories/build out rates. The proposed school programme for 2019/20 and beyond is based upon available DfE basic need grant, Section 106 contributions and the existing borrowing approval given in February and May 2018. This programme has been designed to meet the need up until 2021.

School place requirements beyond 2021

In January 2018 the authority announced plans to build 24 new, replaced or expanded schools around the county over the next 7 to 10 years.

This list of potential projects included those that were approved as part of the 18/19 programme but also projects that are not likely to be required until well into the next decade and therefore will not yet have been subject to formal capital investment decisions.

The same announcement covered the need for an additional 2,300 secondary school places by 2023 and also an additional 19 smaller projects for primary and special schools.

Commissioned (live) Projects from 18/19 Capital Programme

NB. Number references in the last column indicate that the project was included in the 2018 announcement and is one of the 24 new, expanded or replaced schools. Secondary places and minor projects that also formed part of this announcement are denoted by ( only

| Project | Number of Places | Date of Delivery | Project included in January 2018 announcement |
| --- | --- | --- | --- |
| Taunton Norton Fitzwarren Primary | 60 | Completed December 2018 | ( |
| Taunton Nerrols Primary School | 420 | September 2019 | (1 |
| Taunton Hazelbrook – satellite to Selworthy School |  | September 2019 | (2 |
| Bridgwater College Academy | 300 | September 2019 | ( |
| Milborne Port Primary | 30 | September 2019 | ( |
| Wellington St John’s Primary * | 30 | September 2019 |  |
| Taunton Bishop Fox’s Academy | 300 | September 2020 | ( |
| Bridgwater Bower Lane Special School** |  | September 2020 |  |
| Somerton King Ina Primary |  | September 2020 | (3 |
| Yeovil ASD Oaklands | 7 |  | ( |
| Yeovil ASD Preston | 10 |  | ( |
| Mendip SEMH provision | 10 |  | ( |

*This project is required to mitigate for the delay in the delivery of the new primary school in Wellington being built by the DfE

**This project once completed will allow Robert Blake Science College to expand by 300 places from 2021 and Chilton Trinity School by 150 places from 2023.

In addition to the projects listed above there are further pipeline projects yet to be commissioned but forecast to be required in next 7 to 10 years.  The timing of the commission for any project will be determined by the most up to date pupil forecast information available at the time and, especially for new school projects, the progress being made by housing developers on the related housing projects.

| Projects likely or due to be commissioned within next 12-24 months The number references in the last column indicate that the project was included in the 2018 announcement and is one of the 24 new, expanded or replaced schools. |
| --- |
| Project | No of places | Project included in January 2018 announcement |
| Taunton Wellsprings Primary | 90 places* |  |
| Castle Cary Primary | 30 places |  |
| Highbridge Primary | 30 places |  |
| Taunton Monkton Heathfield All through | 750 secondary and 420 primary | (4 |
| Castle Cary Primary | replaced and expanded to 14 classes | (5 |
| Wells Wookey Hole | new 7 class primary | (6 |
| Yeovil Keyford Primary | new 14 class primary | (7 |
| Bridgwater Robert Blake Secondary | 300 places |  |
| Bridgwater Willowdown | 7 class extension | (8 |
| Yeovil Fiveways School | 24 places |  |
| Yeovil Fairmead School | 48 places |  |

| Potential Future Commissions. Number references in the last column indicate that the project was included in the 2018 announcement and is one of the 24 new, expanded or replaced schools |
| --- |
| Project | No of places | Project included in January 2018 announcement |
| Taunton Comeytrowe | 14 class primary school | (9 |
| Taunton Stapegrove | 14 class primary school | (10 |
| Taunton West of Greenway | 7 class primary | (11 |
| Taunton Killiams | 7 class primary | (12 |
| Bridgwater Bower Lane | 14 class primary school | (13 |
| Bridgwater Cokerhurst Farm | 14 class primary school | (14 |
| Bridgwater Wilstock | 7 class primary school | (15 |
| Chard 7 | 7 class primary school | (16 |
| Crewkerne Key Site | replaced and expanded Ashlands First School | (17 |
| Frome Southfield Farm | 10 class first school | (18 |
| Highbridge Brue Farm | 14 class primary school | (19 |
| Ilminster Canal Way | replaced and expanded Greenfylde First School | (20 |
| Shepton Mallet Cannards Grave | 7 class primary school | (21 |
| Street (west) | 7 class primary school | (22 |
| Yeovil Primrose Lane | 7 class extension | (23 |
| Yeovil Brimsmore | 14 class primary school | (24 |

NB: Projects may be added/removed and rescheduled on this list depending on growth forecasts of pupil numbers and any changes in planning/development of further housing stock across the county.

For further information about individual projects and timescales please contact:

| For more information please contact: | Name: For mainstream Liz Smith Service Manager Schools Commissioning ecsmith@somerset.gov.uk For specialist provision Phil Curd Strategic Manager – Access & Additional Learning Needs pjcurd@somerset.gov.uk |
| --- | --- |

# Text boxes

PROVIDING SUPPORT FOR COUNTY COUNCILLORS

Sheet Number:

2017-21/97

Members Portal - http://somerset.learningpool.com/