Information

for County Councillors

| From: | Bev Norman, Strategic Manager - Traffic Management, Road Safety and Parking |
| --- | --- |

| Relevant SLT Director and sign-off date: | Alyn Jones 13/10/20 |
| --- | --- |

| Date: | 13/10/20 |
| --- | --- |

| To: | All County Councillors |
| --- | --- |

Update - 20mph advisory speed limit zones outside of schools

As you will be aware a programme to implement advisory 20 miles per hour speed limits outside schools in the next 2 years was announced at Full Council on 19 February. The aim of this programme is to have lower traffic speeds outside of our schools and safer school travel for children.

This will be achieved through the implementation of advisory 20mph zones, using the sign shown to the right, which will be placed on the approaches to schools without existing provision. This type of scheme is relatively easy to implement, their purpose is fully understood and well respected by the local community and the travelling public. The flashing lights alert drivers to a hazard in the road ahead. The lights normally flash at school opening and closing times - this increases the visibility of the school signs to drivers when children are most likely to be using the road.

All schools were initially considered for the programme, however around 150 schools are now are either within 20 mile per hour zones or limits, included in the Small Improvement Schemes programme,  are  too close to existing zebra or pelican crossings, or  already have 20 when lights show signs.

All the remaining sites were prioritised based upon collision records, speeds, flow and road type. The Phase 1 sites consist of 20 sites, the aim of which is to install them from November 2020 to January 2021.

The initial list of sites for delivery are listed below.

PHASE 1 SITES - Planned delivery November 2020 to January 2021

| School | District area |
| --- | --- |
| Coxley Primary School | Mendip |
| Evercreech CofE Primary School | Mendip |
| St John's CofE VA First School | Mendip |
| Shepton Mallet Community Infants School | Mendip |
| St Lawrences CofE Primary School | Mendip |
| Wookey Primary School | Mendip |
| Berrow CofE Primary School | Sedgemoor |
| St Andrew's CofE VC Junior School | Sedgemoor |
| North Petherton Community Primary School | Sedgemoor |
| West Huntspill Community Primary School | Sedgemoor |
| Charlton Mackrell CofE Primary School | South Somerset |
| Milborne Port Primary School | South Somerset |
| Castle Cary Primary School | South Somerset |
| Fairmead School | South Somerset |
| Bishops Lydeard Church School | Somerset West and Taunton |
| Bishop Henderson CofE Primary School | Somerset West and Taunton |
| Norton Fitzwarren Church School | Somerset West and Taunton |
| Stoke St Gregory CofE Primary School | Somerset West and Taunton |
| North Town Primary School | Somerset West and Taunton |
| Minehead Middle School | Somerset West and Taunton |

Phase 2 sites (the remainder) currently involve around 120 schools and installation is currently planned to commence in January 2021, with the delivery continuing through to March 2022. Following completion of the phase 1 sites, the programme for the delivery of phase 2 sites will then be confirmed in January 2021.

If you have any queries on the programme then please contact the Traffic Engineering team via the email address TrafficManagement@somerset.gov.uk

| For more information please contact: | Name: Andrew Pledge Email: APledge@somerset.gov.uk |
| --- | --- |

# Text boxes

Sheet Number:

2017-21/152

Providing support for County Councillors