Information

for County Councillors

| From: | Bev Norman, Strategic Manager - Traffic Management, Road Safety and Parking |
| --- | --- |
| Relevant SLT Director and sign-off date: | Alyn Jones |
| Date: |  |
| To: | All County Councillors |

Update - 20mph When Lights Show outside of schools

A programme to investigate the implementation of an advisory 20 miles per hour speed limit during periods of high pedestrian activity on the highway outside Somerset schools, was announced at Full Council on 19 February 2020. All schools were initially considered for the programme, however the speed of traffic outside many of them has already been addressed because the school is either:-

- Already within existing, or proposed, 20 mile per hour zones or limits

- In close proximity to an existing or proposed zebra or traffic signal-controlled crossing

- Traffic speed/volume is already very low and or there is very little pedestrian movement.

The remaining schools have been prioritised based upon individual site conditions, including traffic speed and volume, road type, level of pedestrian activity and reported collision records. Appendix I details where each school is on the programme, in summary:-

- 56 were completed prior to April 2021

- 5 were completed in Quarter 1 (by the end of June 21)

- 32 to be completed in Quarter 2 (by the end of September 21)

- 41 to be completed in Quarter 3 (from October to December 21)

- 36 to be completed in Quarter 4 (from January to March 22)

Appendix II provides information on the schools not included in this programme along with the justification.

If you require any further information, please contact Jeff Bunting – Service Manager Traffic Engineering on 01823 359802 or JRBunting@somerset.gov.uk

# Text boxes

Sheet Number:

2017-21/193

Providing support for County Councillors